TEST PLAN

Demo Web Shop - Login Module

Functional and Non-Functional Test Planning Document

| Document ID | TP-DWS-LOGIN-001 |
| --- | --- |
| Version | 1.0 |
| Date | 02-09-2026 |
| Prepared By | Nagendra Singh Sisodiya |
| Status | Draft |

Application URL: https://demowebshop.tricentis.com/login

# 1. Document Information

| Field | Details |
| --- | --- |
| Project Name | Demo Web Shop Quality Assurance |
| Application Name | Demo Web Shop |
| Document Name | Login Module Test Plan |
| Document ID | TP-DWS-LOGIN-001 |
| Version | 1.0 |
| Date | 02-09-2026 |
| Prepared By | Nagendra Singh Sisodiya |
| Reviewed By | To be assigned |
| Approved By | To be assigned |
| Document Status | Draft |

# 2. Document Revision History

| Version | Date | Author | Description of Change | Reviewer | Approval |
| --- | --- | --- | --- | --- | --- |
| 1.0 | 02-09-2026 | Nagendra Singh Sisodiya | Initial version for Login module | To be assigned | Pending |
| 1.1 | TBD | TBD | Updates after review | TBD | Pending |

# 3. Project Overview

## 3.1 Project Description

Demo Web Shop is a public demonstration e-commerce web application. This test plan defines the strategy, scope, resources, environments, data, entry and exit conditions, and quality controls for testing the Login module and its directly related authentication behavior.

## 3.2 Business Objective

The Login module enables registered customers to securely access account-specific capabilities. The business objective is to provide a dependable authentication experience that accepts valid credentials, rejects invalid input safely, preserves appropriate session behavior, and guides users toward registration or password recovery when needed.

## 3.3 Application Overview

The wider application includes registration, authentication, catalog browsing, search, wishlist, shopping cart, checkout, orders, customer account management, and site navigation. This plan is intentionally limited to login and logout behavior, including validation, error handling, session handling, and authentication-related navigation.

## 3.4 Testing Objective

Verify that registered users can log in with valid credentials.

Verify that invalid, blank, malformed, and unauthorized credentials are rejected with clear and safe feedback.

Verify logout and post-logout access restrictions.

Verify authentication state across navigation, refresh, browser controls, and session expiry where observable.

Assess usability, compatibility, accessibility, basic performance, and client-visible security behavior.

Confirm that login changes do not introduce critical regressions in directly connected user journeys.

# 4. Scope of Testing

## 4.1 In Scope

| Module | Features |
| --- | --- |
| Login page | Page access, UI elements, email field, password field, Log in action, Register navigation, Forgot password navigation |
| Credential validation | Valid credentials, invalid credentials, blank values, malformed email, whitespace, case handling, long input, special characters |
| Authentication feedback | Validation messages, incorrect credential message, message clarity, retention or clearing of values |
| Session and logout | Authenticated header state, logout, refresh, back button, direct URL access, session expiry where supported |
| Usability and accessibility | Keyboard navigation, focus order, labels, readable feedback, zoom, common accessibility checks |
| Compatibility | Current Chrome, Edge and Firefox desktop; representative responsive viewport checks |
| Basic non-functional | Response-time observation, secure transport, safe error behavior, repeated failed attempts observation |

## 4.2 Out of Scope

| Feature | Reason |
| --- | --- |
| New user registration workflow | Separate module; only navigation from Login to Register is checked. |
| Password recovery completion and email delivery | Separate module; only Forgot password link navigation is checked. |
| Product catalog, cart and checkout | Not part of Login module validation. |
| Third-party identity login | Not presented as a planned login method for this scope. |
| Source code, API penetration testing and database access | No authorized backend access or technical specification is supplied. |
| Production customer data | Public demo testing must use fictitious accounts only. |
| High-volume load or denial-of-service testing | Not appropriate for a shared public demonstration environment. |

# 5. Test Items

| Test Item | Description | Version |
| --- | --- | --- |
| Login web page | Customer-facing authentication page at /login | Public demo build; version not exposed |
| Authentication flow | Credential submission, result messaging and authenticated state | Public demo build |
| Logout control | Termination of authenticated user session | Public demo build |
| Browser session | Cookies, refresh, back navigation and direct protected-page access | Browser-dependent |
| Responsive web view | Login presentation at representative mobile and tablet widths | Public demo build |

# 6. Testing Types

## 6.1 Functional Testing

Smoke testing of page availability and valid login

System testing of the complete browser-based login flow

Integration checks between login, header account state, account navigation, registration link, and password recovery link

Negative testing for invalid and missing input

Regression testing of previously stable login behavior

End-to-end testing from login through authenticated access and logout

User acceptance support against approved acceptance criteria

## 6.2 Non-Functional Testing

Basic performance observation for page load and login response

Client-visible security checks such as HTTPS, masked password, safe error text, protected-page behavior, and session termination

Cross-browser and responsive compatibility

Usability and accessibility checks

Reliability through repeat login/logout cycles

## 6.3 Other Testing

UI testing

Exploratory testing

Boundary and equivalence-partition testing

Keyboard-only testing

Cookie-disabled or restricted-storage observation where feasible

# 7. Test Approach / Test Strategy

## 7.1 Test Approach

Testing will use a risk-based, black-box approach. The highest-risk paths are successful authentication, rejection of unauthorized access, logout, and post-logout session protection. Tests will be designed from observable behavior because internal requirements, source code, API contracts, and database access are not available. Positive, negative, boundary, exploratory, compatibility, and accessibility scenarios will be executed. Defects will be retested, followed by focused regression of impacted authentication paths.

## 7.2 Manual Testing

Exploratory and usability testing

Visual validation and message review

Keyboard and accessibility checks

New or unstable scenarios

Browser navigation and session behavior

Requirement and acceptance-criteria validation

## 7.3 Automation Testing

After the manual baseline is stable, automate the deterministic smoke and regression set using Playwright or Selenium. Recommended automated coverage includes page opening, required controls, valid login with approved test account, invalid login, blank input validation, authenticated header state, logout, direct protected-page access after logout, and execution on Chrome, Edge, and Firefox. Credentials must be stored in protected environment variables and never embedded in source control.

## 7.4 API Testing

API testing is conditional and will be performed only if authenticated service endpoints and an approved API specification are provided. Validate status codes, request validation, authentication cookies or tokens, unauthorized responses, error schema, and rate-control behavior without exposing secrets. Browser network inspection may support diagnosis but will not be treated as a substitute for an approved API contract.

## 7.5 Database Testing

Direct database testing is out of scope for the public demo. If a controlled QA database becomes available, validate that user status and credential-related state are read correctly, passwords are never stored or exposed in clear text, failed attempts do not corrupt account state, and logout/session invalidation is reflected according to the architecture. Use read-only access where possible.

## 7.6 Test Design Techniques

| Technique | Application to Login |
| --- | --- |
| Equivalence partitioning | Valid registered email; unregistered email; correct and incorrect password; blank fields. |
| Boundary value analysis | Minimum, maximum, empty, and unusually long email/password inputs where limits are known or discoverable. |
| Decision table | Combinations of email validity, registration status, password correctness, and expected authentication result. |
| State transition | Logged out to logged in; logged in to logged out; expired session; access after logout. |
| Error guessing | Whitespace, copied credentials, rapid repeated submit, browser back, refresh, special characters, and mixed case. |

# 8. Test Environment

| Environment | Details |
| --- | --- |
| Environment | Public demo / QA-like shared environment |
| Application URL | https://demowebshop.tricentis.com/login |
| Operating Systems | Windows 11 primary; macOS and Linux optional compatibility coverage |
| Browsers | Latest supported stable Chrome, Microsoft Edge, and Firefox; Safari when macOS is available |
| Browser Versions | Record exact version at execution time |
| Mobile Devices | Representative Android and iOS device or emulated viewports for responsive checks |
| Database | Not available / not in scope |
| API Environment | Not provided |
| Network | Stable broadband; optional throttled profile for usability observation |
| Supporting Access | Approved fictitious registered test account and defect tracking access |

Environment note: Because the site is a shared public demo, availability, build content, and existing data may change without notice. Record the execution timestamp, browser version, and visible build behavior in each test cycle.

# 9. Test Data Requirements

| Data Type | Description | Example |
| --- | --- | --- |
| Valid registered user | Approved fictitious account created for testing | nagendra.qa.dws@example.test or an approved disposable test address |
| Valid password | Password associated with the approved account | DwsLogin@2026#QA |
| Unregistered user | Syntactically valid but unregistered address | notregistered.dws@example.test |
| Invalid password | Incorrect password for a registered test account | WrongLogin@2026 |
| Blank data | Empty email and/or password | <blank> |
| Malformed email | Email that violates expected format | nagendra.qa.dws |
| Whitespace input | Leading/trailing or only spaces | user@example.test |
| Case variation | Email/password case-change scenarios | USER@EXAMPLE.TEST / changed password case |
| Special characters | Safe characters to validate input handling | ' < > & ; in controlled input |
| Boundary data | Values near discovered field limits | 1 character and long strings up to approved safe limit |
| Session data | Authenticated and logged-out browser sessions | Fresh profile, existing cookie, expired/cleared cookie |

Data handling rule: Use only fictitious or approved test data. Do not use real customer information, personal passwords, payment data, or secrets. Avoid aggressive automated account creation on the shared demo environment.

# 10. Test Case Management

| Field | Details |
| --- | --- |
| Test Case Tool | Excel initially; Azure DevOps, Jira with Xray/Zephyr, or TestRail when available |
| Test Case Format | Test Case ID, requirement reference, title, priority, preconditions, data, steps, expected result, actual result, status, evidence |
| Test Case Review | Required before formal execution |
| Traceability | Required; every login requirement mapped to at least one test case |
| Test Case Naming Convention | Every name starts with “To verify”; IDs use TC_LOGIN_### |
| Evidence | Attach screenshot, video, console/network detail where relevant and permitted |
| Execution Cycle | Smoke, feature/system, defect retest, and regression |

## 10.1 Test Case Status

Not Run

Pass

Fail

Blocked

Not Applicable

Deferred

## 10.2 Priority Guidance

| Priority | Examples |
| --- | --- |
| High | Valid login, invalid login, logout, protected access after logout |
| Medium | Validation messages, browser navigation, keyboard operation, responsive layout |
| Low | Minor visual consistency and non-blocking cosmetic behavior |

# 11. Requirements Traceability

| Requirement ID | Requirement | Planned Test Case ID | Test Result |
| --- | --- | --- | --- |
| REQ-LOGIN-001 | Login page opens over HTTPS and displays required controls. | TC_LOGIN_001, TC_LOGIN_002 | Not Run |
| REQ-LOGIN-002 | Registered user can log in with valid credentials. | TC_LOGIN_003 | Not Run |
| REQ-LOGIN-003 | Invalid or unregistered credentials are rejected safely. | TC_LOGIN_004, TC_LOGIN_005 | Not Run |
| REQ-LOGIN-004 | Required-field and email-format validation is clear. | TC_LOGIN_006 to TC_LOGIN_008 | Not Run |
| REQ-LOGIN-005 | Password entry is masked and handled safely in the UI. | TC_LOGIN_009 | Not Run |
| REQ-LOGIN-006 | Authenticated state is reflected and relevant account access is available. | TC_LOGIN_010, TC_LOGIN_011 | Not Run |
| REQ-LOGIN-007 | User can log out and authenticated access is terminated. | TC_LOGIN_012 to TC_LOGIN_014 | Not Run |
| REQ-LOGIN-008 | Register and Forgot password links navigate correctly. | TC_LOGIN_015, TC_LOGIN_016 | Not Run |
| REQ-LOGIN-009 | Login is operable by keyboard with logical focus and readable feedback. | TC_LOGIN_017, TC_LOGIN_018 | Not Run |
| REQ-LOGIN-010 | Login works on agreed browsers and representative responsive sizes. | TC_LOGIN_019, TC_LOGIN_020 | Not Run |
| REQ-LOGIN-011 | Login response is acceptable under normal single-user conditions. | TC_LOGIN_021 | Not Run |
| REQ-LOGIN-012 | Repeated login/logout and refresh behavior remains reliable. | TC_LOGIN_022 | Not Run |

The IDs above establish planned coverage. Detailed test cases should be maintained in the selected test management repository and updated with actual execution results.

# 12. Entry Criteria

Login scope and acceptance criteria are reviewed and approved.

The public demo or designated QA build is available.

A fictitious registered test account is available.

Supported browser and OS combinations are agreed.

Test cases and test data are reviewed.

Required tools, access, and evidence storage are available.

Known environment limitations and dependencies are documented.

No blocker prevents meaningful login execution.

# 13. Exit Criteria

All planned High-priority and agreed Medium-priority tests have been executed.

100% of Login requirements have at least one executed test, except formally waived items.

All Critical and High defects are fixed, verified, or formally accepted by the owner.

No unresolved blocker defect remains.

Pass rate meets the agreed target, recommended at least 95% excluding blocked and not-applicable tests.

Required browser and responsive coverage is completed.

Defect retesting and risk-based regression are complete.

Evidence, traceability, and the test summary report are updated.

Stakeholder approval or sign-off is recorded.

# 14. Suspension Criteria

Application or Login page is unavailable for a sustained period.

Valid login is completely blocked by an environment-wide issue.

The test environment is unstable or returns inconsistent results that prevent diagnosis.

Required registered test data is unavailable.

A critical build issue prevents meaningful execution.

Testing could negatively affect the shared public demo environment.

# 15. Resumption Criteria

Blocking issue is resolved or an approved workaround exists.

A stable and accessible build is available.

Required fictitious test data and account access are restored.

Dependencies and browser/environment problems are resolved.

A quick smoke test confirms page access, login submission, and logout are testable.

# 16. Defect Management

## 16.1 Defect Lifecycle

New -> Assigned -> Open -> Fixed -> Retest -> Verified -> Closed

Additional statuses may include Reopened, Rejected, Duplicate, Deferred, Cannot Reproduce, and Won’t Fix.

## 16.2 Defect Severity

| Severity | Description |
| --- | --- |
| Critical | Authentication is unavailable for all users, unauthorized access is possible, or sensitive information is exposed. |
| High | Major login/logout behavior fails with no practical workaround. |
| Medium | Functionality is partially impacted, affects a subset of scenarios, or has a reasonable workaround. |
| Low | Minor cosmetic, wording, alignment, or low-impact usability issue. |

## 16.3 Defect Priority

| Priority | Description |
| --- | --- |
| P1 | Immediate fix required; release or meaningful testing is blocked. |
| P2 | High priority; fix before sign-off unless formally accepted. |
| P3 | Normal priority; schedule based on impact and release plan. |
| P4 | Low priority; cosmetic or improvement item. |

## 16.4 Defect Triage

The QA Lead, developer, product owner, and relevant analyst should review new defects regularly. Severity reflects impact; priority reflects urgency. Duplicate and environment defects must retain links to evidence and related records. Retest the exact failed scenario and execute focused regression around authentication and session behavior.

# 17. Defect Report Template

| Field | Details |
| --- | --- |
| Defect ID | BUG-LOGIN-001 |
| Summary | Concise observable failure, for example: Login accepts invalid password |
| Module | Login / Session / Logout / Navigation |
| Environment | URL, build if known, execution time |
| Severity | Critical / High / Medium / Low |
| Priority | P1 / P2 / P3 / P4 |
| Preconditions | Account/session state and setup |
| Steps to Reproduce | Clear chronological steps without ambiguity |
| Test Data | Fictitious masked data; never include real passwords |
| Expected Result | Expected observable behavior |
| Actual Result | Actual observable behavior |
| Attachments | Screenshot, video, logs, console or network details as permitted |
| Browser/OS | Browser name/version, OS, viewport/device |
| Reported By | Tester name |
| Assigned To | Owner/team |
| Status | Current lifecycle status |
| Reproducibility | Always / Intermittent / Once; include frequency |
| Related Requirement/Test | REQ-LOGIN-### / TC_LOGIN_### |

# 18. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Test Manager | Approve planning approach, monitor progress, risks, metrics, and reporting. |
| QA Lead | Own strategy, reviews, coverage, coordination, triage, and quality recommendation. |
| QA Engineer | Prepare data, execute tests, capture evidence, log defects, retest fixes, and update traceability. |
| Automation Engineer | Maintain framework, secure test credentials, implement stable regression checks, and report automation results. |
| Developer | Analyze defects, provide fixes, unit-test changes, and support root-cause analysis. |
| Business Analyst | Clarify login requirements, validation rules, and acceptance criteria. |
| Product Owner | Confirm risk acceptance, business validation, priority, and sign-off. |
| DevOps / Environment Owner | Support availability, deployment, configuration, logs, and environment incidents. |
| Security Reviewer | Review authorized security findings and recommend remediation where assigned. |

# 19. Tools

| Purpose | Tool / Recommendation |
| --- | --- |
| Test Management | Excel for initial management; Azure DevOps, Jira with Xray/Zephyr, or TestRail for team execution |
| UI Automation | Playwright preferred; Selenium or Cypress acceptable based on team standards |
| API Testing | Postman or REST Assured if approved APIs are available |
| Cross-browser | Playwright projects, Selenium Grid, BrowserStack, or Sauce Labs |
| Accessibility | axe DevTools, Accessibility Insights, browser inspection, and manual keyboard checks |
| Performance Observation | Browser DevTools; JMeter or k6 only in an authorized non-shared environment |
| Security Checks | Browser DevTools and OWASP ZAP passive checks only with explicit authorization |
| Defect Tracking | Azure DevOps Boards or Jira |
| Evidence | Approved team repository or test management attachment storage |
| Version Control / CI | Git and approved CI pipeline such as Azure Pipelines or GitHub Actions |

# 20. Risks, Assumptions, and Mitigations

| Type | Item | Mitigation / Response |
| --- | --- | --- |
| Risk | Public demo availability or data may change without notice. | Record timestamps; rerun smoke checks; classify environment-caused failures separately. |
| Risk | Shared accounts or concurrent users may create inconsistent state. | Use a dedicated fictitious account and a fresh browser profile where possible. |
| Risk | No formal requirements or backend access are supplied. | Document assumptions; use observable black-box behavior; seek clarification before final sign-off. |
| Risk | Automated repetition may affect a shared public environment. | Limit execution rate and volume; avoid load, stress, or intrusive security testing. |
| Assumption | A registered test account can be created or provided. | Block valid-login tests until the approved account is available. |
| Assumption | Current browser versions are acceptable targets. | Record exact versions and agree a compatibility matrix before execution. |
| Dependency | Registration and password recovery support connected navigation. | Validate only the handoff; manage full workflows under separate plans. |

# 21. Deliverables and Reporting

Approved Login Test Plan

Reviewed Login test cases and test data

Requirements Traceability Matrix

Test execution results with evidence

Defect reports and retest outcomes

Automation suite and execution report, if automation is in scope

Daily or cycle-level status report when required

Final Test Summary Report and sign-off record

## 21.1 Recommended Metrics

Planned, executed, passed, failed, blocked, and deferred test counts

Pass percentage excluding Not Applicable tests

Requirement coverage percentage

Defect count by severity, priority, status, and module

Defect reopen rate and aging

Browser/OS coverage

Automation coverage and stability where applicable

# 22. Approval

| Role | Name | Decision | Date | Signature / Comment |
| --- | --- | --- | --- | --- |
| Prepared By | Nagendra Singh Sisodiya | Drafted | 02-09-2026 |  |
| QA Lead / Reviewer | To be assigned | Pending |  |  |
| Product Owner / Approver | To be assigned | Pending |  |  |

# Appendix A. Planning Notes

This plan is focused on the Login module, not the full Demo Web Shop application.

Expected results must be finalized against approved requirements. Where requirements are absent, record observed behavior as a baseline and obtain stakeholder agreement.

Do not conduct intrusive security tests or high-volume performance tests against the shared public demo.

Use the official application URL listed in this document and capture environmental variations during execution.

# Appendix B. Reference

Demo Web Shop login endpoint: https://demowebshop.tricentis.com/login (accessed for planning on 02-09-2026).