# Test Strategy

Swag Labs Online Shopping Website

Regression Testing | QA Environment | 02-Sep-2026

| Field | Details |
| --- | --- |
| Project | E-Commerce Application |
| Application | Swag Labs Online Shopping Website |
| Document Type | Test Strategy |
| Test Cycle | Regression Testing |
| Environment | QA / Testing Environment |
| Prepared By | AI Testing Agent |
| Overall Objective | Validate critical shopping workflows, user-specific behavior, usability, and performance before release. |

# 1. Purpose

This strategy defines the testing approach for the Swag Labs e-commerce application. It establishes the scope, test levels, responsibilities, environments, entry and exit criteria, defect handling, risks, and reporting practices required to evaluate release quality consistently.

# 2. Test Objectives

Validate that users can log in and access the correct application state.

Verify product listing, product information, images, sorting, and navigation.

Validate Add to Cart, Remove from Cart, cart state, checkout, and order completion.

Assess behavior for standard_user, locked_out_user, problem_user, performance_glitch_user, error_user, and visual_user.

Identify functional, visual, performance, data, configuration, environment, network/API, and requirement-related failures.

Ensure a failed test is classified before it is recorded as an application defect.

Provide clear release evidence through execution summaries, defect reports, and risk-based recommendations.

# 3. Scope

## 3.1 In Scope

| Module | Coverage |
| --- | --- |
| Authentication | Valid login, invalid login, empty fields, locked-out user, error messages, logout, and session behavior. |
| Inventory / Products | Product names, descriptions, prices, images, product details, sorting, and layout. |
| Cart | Add item, remove item, badge count, persistence, navigation, and item accuracy. |
| Checkout | Customer information validation, overview, cancel/back behavior, finish, and order confirmation. |
| User Personas | Behavioral validation for all user accounts presented by Swag Labs. |
| Visual Quality | Alignment, placement, image correctness, text spacing, and responsive presentation at defined browser sizes. |
| Performance | Login, inventory loading, Add to Cart response, checkout response, and general responsiveness. |
| Compatibility | Primary supported desktop browsers and agreed viewport sizes. |
| Regression | Retesting affected areas and critical end-to-end shopping flows after fixes. |

## 3.2 Out of Scope

Real payment processing, financial transactions, and third-party payment gateways.

Production deployment validation unless separately approved.

Penetration testing and formal security certification.

Mobile native application testing because the target is a web application.

Backend database validation when database access is not available.

Load or stress testing beyond the agreed performance baseline and available tooling.

# 4. Test Approach

| Test Type | Approach | Priority |
| --- | --- | --- |
| Smoke Testing | Confirm application availability, valid login, Products page access, cart access, and checkout navigation. | Critical |
| Functional Testing | Validate each feature against expected behavior using positive, negative, boundary, and state-transition scenarios. | High |
| Regression Testing | Execute critical workflows and affected modules after changes or defect fixes. | High |
| Exploratory Testing | Explore user-persona-specific behavior, error handling, unusual navigation, and inconsistent states. | High |
| Visual Testing | Compare alignment, images, controls, spacing, and page consistency across supported views. | Medium |
| Performance Testing | Measure response time for login, product loading, cart actions, and checkout using an agreed threshold. | High |
| Compatibility Testing | Run core workflows on agreed browsers and viewport sizes. | Medium |
| Retesting | Reproduce each fixed defect using the original data and steps, then run related regression tests. | High |

# 5. Test Design Techniques

Equivalence partitioning for valid and invalid credentials and checkout data.

Boundary value analysis for empty, minimum, maximum, and oversized input values.

Decision tables for login outcomes and checkout validation combinations.

State-transition testing for Add to Cart, Remove, cart badge, checkout, and navigation state.

Error guessing for broken sorting, incorrect images, delayed responses, and user-specific failures.

Risk-based testing to prioritize login, cart, checkout, and order completion.

Exploratory charters for problem_user, performance_glitch_user, error_user, and visual_user.

# 6. Test Environment and Test Data

| Area | Strategy |
| --- | --- |
| Environment | Use the QA / Testing Environment. Record the exact URL, build/version, deployment date, and service status for every cycle. |
| Browsers | Record the actual browser name and version used. Do not assume browser information. |
| Accounts | Use only fictitious Swag Labs test accounts. Do not include real or sensitive user information. |
| Test Data | Use realistic fictitious names and postal codes. Maintain reusable positive, negative, boundary, and invalid datasets. |
| Data Reset | Reset cart and session state before independent tests. Re-login when persona isolation is required. |
| Evidence | Capture screenshots or video, timestamps, console logs, and request traces where relevant. |

# 7. User Persona Coverage

| User Type | Primary Validation Focus |
| --- | --- |
| standard_user | Baseline functional and end-to-end regression behavior. |
| locked_out_user | Login restriction and correct locked-out error handling. |
| problem_user | Product images, product data, cart actions, and sorting inconsistencies. |
| performance_glitch_user | Login, inventory loading, cart-action latency, and overall response time. |
| error_user | Add/remove actions, sorting errors, checkout completion, and runtime failures. |
| visual_user | Image correctness, control placement, alignment, spacing, and visual consistency. |

# 8. Execution Workflow

Confirm the approved build is deployed and the QA environment is available.

Execute smoke tests. Stop the cycle if critical functions are unavailable.

Prepare or reset the required persona, session, cart state, and test data.

Execute planned functional, regression, visual, compatibility, and performance tests.

Capture actual results and evidence for every failure.

Classify the failure before raising a defect.

Create application defect reports only when available evidence supports that classification.

Retest resolved defects and execute impact-based regression.

Publish the execution summary, defect status, residual risks, and release recommendation.

# 9. Failure Classification and Defect Management

| Classification | When to Use |
| --- | --- |
| Application Defect | The application deviates from an agreed expected result and the issue can be reproduced independently. |
| Test Data Issue | The failure is caused by missing, invalid, expired, duplicated, or unsuitable data. |
| Environment / Infrastructure Issue | The test environment, server, service, database, deployment, or infrastructure is unavailable or unstable. |
| Network / API Issue | Connectivity, timeout, endpoint, request, response, or service communication causes the failure. |
| Configuration Issue | Incorrect settings, permissions, feature flags, browser configuration, or environment configuration cause the failure. |
| Requirement / Test Case Issue | Expected behavior or test steps are ambiguous, incorrect, incomplete, or outdated. |
| Unknown / Insufficient Evidence | The symptom is known, but available information cannot establish the root cause. |

Defect reports must contain reproducible steps, expected and actual results, severity, priority, evidence, test data, environment details, status, and confidence level. Missing information must be recorded as "Not Available" rather than invented.

# 10. Severity and Priority Guidelines

| Level | Severity Guidance | Priority Guidance |
| --- | --- | --- |
| Critical | Application or critical business flow is unusable with no workaround. | Immediate action; release blocker. |
| High | Major function such as login, cart, checkout, or order completion fails. | Fix before release unless formally accepted. |
| Medium | Feature is impaired but a workaround or limited path remains. | Plan for the current release based on impact. |
| Low | Minor visual, alignment, wording, or cosmetic issue with limited business impact. | Fix when scheduling permits unless highly visible. |

# 11. Entry and Exit Criteria

| Entry Criteria | Exit Criteria |
| --- | --- |
| Approved requirements or expected behaviors are available. | All planned tests are executed or formally deferred. |
| QA build is deployed and accessible. | Critical and High defects are resolved, accepted, or supported by an approved mitigation. |
| Smoke testing is successful. | Failed and blocked tests have documented reasons and owners. |
| Required test accounts and data are ready. | Required defect retesting and impact regression are completed. |
| Browser and environment details are recorded. | Execution summary, defect summary, residual risks, and recommendation are published. |

# 12. Suspension and Resumption Criteria

Suspend testing when the QA environment is unavailable, the approved build is missing, authentication is broadly unavailable, or a blocker prevents meaningful execution.

Resume after the responsible team confirms recovery, a smoke test passes, and affected test data or configuration is restored.

Document all suspended time and classify it separately from application failures.

# 13. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| User-specific behavior is inconsistent | Defects may appear only for certain personas. | Execute a defined persona matrix and isolate sessions. |
| Missing browser or build information | Reproduction becomes unreliable. | Make environment metadata mandatory in execution evidence. |
| Insufficient evidence | Failures may be classified incorrectly. | Capture screenshots, logs, timestamps, and independent reproduction. |
| Performance threshold is undefined | Slow behavior cannot be assessed objectively. | Agree measurable response-time targets before performance execution. |
| Shared session or cart state | Tests may influence one another. | Reset data and session state before independent scenarios. |
| Limited detailed results | Execution reporting may not reconcile with aggregate totals. | Provide a row-level result for every planned test case. |

# 14. Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| QA / Tester | Design and execute tests, capture evidence, classify failures, report defects, retest fixes, and publish status. |
| Test Lead | Approve scope and strategy, monitor risk and coverage, review defect quality, and provide the release recommendation. |
| Developer | Investigate confirmed application defects, provide fixes and technical evidence, and support root-cause analysis. |
| Product Owner / Business Analyst | Clarify expected behavior, acceptance criteria, business impact, and defect priority. |
| Environment / DevOps Owner | Maintain the QA environment, deployments, configuration, logs, and service availability. |

# 15. Deliverables and Reporting

Test strategy and approved scope.

Test scenarios, test cases, and test data.

Requirement traceability matrix when requirements are available.

Daily or cycle-level test execution summary.

Defect report and failure classification analysis.

Retest and regression evidence.

Final test closure report with pass rate, open risks, defect distribution, and release recommendation.

# 16. Metrics

| Metric | Calculation / Interpretation |
| --- | --- |
| Execution Progress | Executed test cases divided by total planned test cases. |
| Pass Percentage | Passed test cases divided by total planned test cases, unless the reporting standard defines another denominator. |
| Failure Rate | Failed test cases divided by executed test cases. |
| Blocked Rate | Blocked test cases divided by total planned test cases. |
| Defect Distribution | Defects grouped by severity, priority, module, user persona, and classification. |
| Defect Reopen Rate | Reopened defects divided by resolved defects retested. |
| Requirement Coverage | Requirements mapped to at least one test divided by total testable requirements. |

# 17. Release Recommendation

Current recommendation: Release Not Recommended. The current execution summary reports a partially passed cycle and an unresolved High-severity failure affecting order submission. Release readiness should be reassessed after defect resolution, retesting, regression completion, and reconciliation of all 20 row-level test results.